# 5. Project Planning

## 5.1 Project Work Plans

The Work Breakdown Structure comprises project management, requirements, architecture, database, interface design, authentication, tutor discovery, courses, assignment marketplace, payments, live sessions, parent/admin functions, integration, testing, documentation, deployment, and closure. Each work package will have an owner, duration, inputs, outputs, dependencies, and completion criteria.

## 5.2 Work Activities

| Phase | Key Activities |
| --- | --- |
| Initiation and Analysis | Review SRS, prioritize requirements, assign roles, establish repository and baselines. |
| Design | Refine UML/DFD models, design architecture, database, interfaces, and module boundaries. |
| Development | Implement RBAC, tutor/course functions, bidding, payments, sessions, and monitoring. |
| Testing | Prepare requirement-based tests, execute unit/integration/system tests, and correct defects. |
| Deployment and Closure | Prepare release, manual, final backup, demonstration, and closure record. |

## 5.3 Schedule Allocation

| Activity | W1 | W2 | W3 | W4 | W5 | W6 | W7 | W8 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Planning and requirements | ✓ |  |  |  |  |  |  |  |
| Architecture and UML |  | ✓ |  |  |  |  |  |  |
| Database and interface design |  | ✓ | ✓ |  |  |  |  |  |
| Authentication and RBAC |  |  | ✓ |  |  |  |  |  |
| Tutor discovery and courses |  |  | ✓ | ✓ |  |  |  |  |
| Assignment marketplace |  |  |  |  | ✓ |  |  |  |
| Payments and live sessions |  |  |  |  | ✓ | ✓ |  |  |
| Parent/admin and integration |  |  |  |  |  | ✓ | ✓ |  |
| System and acceptance testing |  |  |  |  |  |  | ✓ |  |
| Defect correction |  |  |  |  |  |  | ✓ | ✓ |
| Documentation | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ |
| Deployment and presentation |  |  |  |  |  |  |  | ✓ |

## 5.4 Resource Allocation

| Team Member | Primary Responsibility | Secondary Responsibility |
| --- | --- | --- |
| Eishaal Naeem | Requirements, database, and documentation | Traceability and testing |
| Hansa Nawal | Interface and course module | Usability testing |
| Laiba Khan | Assignment, payment, and session modules | Security testing |

Technical resources include three development laptops, GitHub, MySQL, modeling and interface tools, modern browsers, test accounts, and a local or cloud deployment environment. Each critical module will have a primary developer and secondary reviewer.

# 6. Project Assessment and Control

Progress will be reviewed weekly against the requirement, schedule, milestone, defect, risk, and change baselines. Status will be classified as Green (on plan), Amber (recoverable issue), or Red (critical risk).

| Measure | Formula / Control |
| --- | --- |
| Task Completion | Completed planned tasks ÷ total planned tasks × 100 |
| Requirement Completion | Implemented requirements ÷ approved requirements × 100 |
| Test Pass Rate | Passed tests ÷ executed tests × 100 |
| Defect Closure Rate | Closed defects ÷ total reported defects × 100 |

For any deviation, the team will record the issue, assess its cause and impact, assign an owner, implement corrective action, update the plan if required, and verify the result. Critical unresolved issues will be escalated to the instructor.